PetAge Product Requirements Document The Digital Health Passport for Every Pet Version 1.0 • MVP Scope • Web + iOS + Android

| Document Status | Draft — ready for development |
| --- | --- |
| Product Owner | TBD |
| Target Launch | 1–2 weeks from kickoff |
| Platforms | Web (React) + iOS + Android (React Native) |
| Monetization | Freemium — Free tier + Premium subscription |
| Primary Audience | All pet owners (dogs, cats, exotics, multi-pet households) |
| Last Updated | 2025 |

📊  1. Project Overview

PetAge is a cross-platform pet health records and care tracking application. It consolidates fragmented pet health data — paper vet receipts, clinic portals, phone notes, and memory — into a single authoritative digital source: a Health Passport for each pet.

The app is owner-first by design. Pet owners enter, control, and export their own data without waiting for a vet to release records. This philosophy directly addresses the core failure of every existing competitor.

Core insight: Once a pet owner has 2+ years of records in the app, they will not leave. That data stickiness is the retention engine behind the subscription business.

🎯  2. Product Vision

## Vision Statement

PetAge is the health passport every pet deserves — a single source of truth that lives with the owner, not the clinic.

## The Problem

Pet health data today is scattered across:

- Paper vet receipts (lost, faded, forgotten)

- Clinic-specific portals (locked behind login, inaccessible at a new vet)

- Phone notes and text messages (unsearchable, no reminders)

- Owner memory (unreliable under stress — e.g., at emergency vet)

## The Solution

A three-pillar system:

- Store — Complete, manually-editable medical history for every pet

- Remind — Automated push + email alerts for vaccines, medications, checkups

- Export — Instant PDF health summary shareable with any vet or pet sitter

## Competitive Positioning

| App | Their Problem | Their User | PetAge Advantage |
| --- | --- | --- | --- |
| PetDesk | Clinic-first; owner UX is an afterthought. Reminder bugs (400 errors). Notification spam from old providers. | Clinics | Owner-controlled; clean single-purpose UX |
| VitusVet | Consumer app is effectively dead — company closed suddenly. Ex-users actively seeking replacement. | Displaced users | Stable, owner-first app targeting 'VitusVet alternative' keyword |
| Pawprint / GreatPetCare | Can't add own records manually. Broken medication fields (brand names only). Undismissable reminders. Aggressive paywall. | Pet owners | Manual entry, generic meds, snooze-able reminders, fair free tier |

👤  3. Target User

## Primary Persona — "The Devoted Owner"

| Age Range | 25–45 |
| --- | --- |
| Household | 1–3 pets — dogs, cats, or exotic animals (e.g., rabbit, guinea pig) |
| Tech Comfort | Uses iPhone or Android daily; comfortable with apps like Apple Health or MyFitnessPal |
| Pain Points | Scrambles for vaccine records at boarding check-in; misses monthly flea treatments; can't remember last vet visit date |
| Motivation | Deep emotional bond with pet; willing to pay for tools that keep them healthy |
| Retention Driver | After 6 months of data entry, switching cost is extremely high |

## Secondary Personas

- Multi-pet household — 3+ pets, needs fast switching between records, most likely to upgrade to Premium

- New pet owner — just adopted, wants to build a health record from day one, high lifetime value

- Exotic pet owner — frustrated that other apps only support dogs/cats; will advocate for PetAge in niche communities

- Senior pet owner — pet has complex medication schedule; reminders are critical, not optional

## Acquisition Strategy

- App Store keyword targeting: 'VitusVet alternative', 'pet health records', 'pet vaccine tracker'

- Displaced VitusVet users are actively searching now — highest-intent audience available

- Pawprint/GreatPetCare dissatisfied users: target via Reddit (r/dogs, r/cats) and App Store reviews

✨  4. Core Features

Owner-first rule: Every feature defaults to owner control. No waiting for vet approval, no fax requests, no locked records.

| # | Feature | Specification | Tier | Phase |
| --- | --- | --- | --- | --- |
| FREE TIER |  |  |  |  |
| F1 | Pet Profile | Name, species (dog/cat/exotic/other), breed, date of birth, profile photo, microchip ID. Displayed as a card on home screen. Free tier: max 2 pets. | Free | P1 |
| F2 | Vaccine Tracker | Log vaccine name, date administered, expiry date. Push notification + email sent 30 days before expiry. Owner can dismiss or snooze reminder. Manual entry — no vet portal required. Supports any vaccine name (no restricted list). | Free | P1 |
| F3 | Vet Visit Log | Log date, clinic name, vet name, reason for visit, notes (freeform). Attach invoice/receipt photo (JPEG/PNG, max 10MB per image). Searchable by date range and keyword. | Free | P1 |
| F4 | Medication Reminders | Add medication name (brand OR generic OR OTC), dosage strength, frequency (daily / weekly / monthly / custom). Recurring push + email alert. One-tap 'Mark as Given' from notification. Owner can archive or delete any reminder at any time. | Free | P1 |
| F5 | Weight Timeline | Log weight (lbs or kg) with date. Auto-renders a line chart of weight over time. Viewable per pet. Simple, no AI analysis in v1. | Free | P1 |
| PREMIUM TIER |  |  |  |  |
| P1 | Health Report PDF | Generate a single-page PDF summary: pet name/photo, species/breed/DOB, vaccine history with dates, and current medications. Download or share via email/AirDrop/share sheet. Basic info + vaccines only for v1. | Premium | P1 |
| P2 | Multi-Pet (3+) | Free tier: max 2 pets. Premium: unlimited pets. Switching via home screen pet cards. Adding a 3rd pet triggers Premium upgrade prompt. | Premium | P1 |
| P3 | Food & Diet Log | Track food brand, portion size (cups/grams), feeding schedule (times per day). Notes field for diet changes. No correlation analysis in v1. | Premium | P2 |
| P4 | Vet Finder | Map view of nearby veterinary clinics using device location. Shows clinic name, distance, hours, Google rating, and tap-to-call button. Affiliate referral revenue potential (Phase 2). | Premium | P2 |

## Freemium Gate — Exact Rules

| Free: Pet limit | Up to 2 pets — fully functional with all Free features |
| --- | --- |
| Free: Reminders | Push notifications + email for vaccines and medications |
| Free: Storage | Photo attachments on vet visit logs (up to 10MB per image) |
| Premium gate: 3rd pet | Adding a 3rd pet triggers upgrade prompt — soft paywall, not hard block |
| Premium gate: PDF export | Health Report PDF generation is Premium-only |
| Premium gate: Food log | Food & diet tracking is Premium-only (Phase 2) |
| Premium gate: Vet Finder | Vet map finder is Premium-only (Phase 2) |
| Premium price | TBD — suggested $4.99/month or $39.99/year (to validate) |

📱  5. Screen Inventory

| # | Screen Name | Key Elements | Auth? |
| --- | --- | --- | --- |
| 1 | Onboarding / Splash | App name, tagline, 'Get Started' CTA, 'Log In' link | No |
| 2 | Sign Up | Email, password, confirm password, 'Create Account' button, Apple/Google SSO | No |
| 3 | Log In | Email + password, 'Forgot Password' link, SSO options | No |
| 4 | Home — Pet Cards | Horizontal scroll of pet cards (name, photo, species), '+ Add Pet' card, bottom nav bar | Yes |
| 5 | Pet Dashboard | Pet card header, 4 quick-action tiles (Vaccines, Visits, Meds, Weight), recent activity feed | Yes |
| 6 | Vaccine List | Chronological list of vaccines with status (current / due soon / overdue), '+ Add' FAB button | Yes |
| 7 | Add / Edit Vaccine | Vaccine name field, date administered picker, expiry date picker, reminder toggle, save button | Yes |
| 8 | Vet Visit List | Searchable list of visits sorted newest-first, each row shows date + reason + clinic name | Yes |
| 9 | Add / Edit Vet Visit | Date picker, clinic name, vet name, reason, notes (freeform), attach photo button, save | Yes |
| 10 | Medication List | Active medications with next-due indicator, archive button, '+ Add' FAB | Yes |
| 11 | Add / Edit Medication | Med name, generic/OTC toggle, dosage strength field, frequency selector, start date, save | Yes |
| 12 | Weight Timeline | Line chart (full width), log entries below chart, '+ Log Weight' button, unit toggle (lbs/kg) | Yes |
| 13 | Add Weight Entry | Weight input, date picker, optional notes, save | Yes |
| 14 | Health Report PDF | Preview of PDF (basic info + vaccines), 'Generate & Download' button, share sheet trigger. Premium gate if not subscribed. | Yes |
| 15 | Add Pet | Photo upload, name, species selector, breed, DOB picker, microchip ID (optional), save | Yes |
| 16 | Settings | Account info, notification preferences, subscription status, export data, log out, delete account | Yes |
| 17 | Upgrade to Premium | Feature list comparison (Free vs Premium), monthly/annual price toggle, CTA, restore purchases | Yes |
| 18 | Reminder Preferences | Toggle push on/off per category, toggle email on/off per category, reminder lead time (7/14/30 days) | Yes |

🔄  6. Key User Flows

Flow 1: First-Time Setup (Onboarding)

| # | Action | Detail / System Behavior |
| --- | --- | --- |
| 1 | App opens | Splash screen shows PetAge logo and tagline: 'The health passport your pet deserves' |
| 2 | Sign up | User enters email + password OR continues with Apple/Google SSO |
| 3 | Add first pet | Screen 15 (Add Pet) — name, photo, species, breed, DOB |
| 4 | Land on Pet Dashboard | Pet card visible, 4 empty quick-action tiles, empty activity feed |
| 5 | Prompted to add vaccine | First-run tooltip: 'Start by adding your first vaccine record' |

Flow 2: Log a Vaccine

| # | Action | Detail / System Behavior |
| --- | --- | --- |
| 1 | Open Pet Dashboard | Tap pet card on Home screen |
| 2 | Tap Vaccines tile | Opens Vaccine List (Screen 6) |
| 3 | Tap + Add FAB | Opens Add Vaccine form (Screen 7) |
| 4 | Fill form | Vaccine name (free text), date administered (date picker), expiry date (date picker) |
| 5 | Toggle reminder | Default ON — 30-day lead time. User can toggle off or change lead time. |
| 6 | Save | Vaccine appears in list. Status: 'Current' (green) or 'Due Soon' (amber) based on expiry. |
| 7 | Notification scheduled | Push + email notification queued for 30 days before expiry date |

Flow 3: Generate Health Report PDF (Premium)

| # | Action | Detail / System Behavior |
| --- | --- | --- |
| 1 | Open Pet Dashboard | Tap 'Health Report' option |
| 2 | Paywall check | If not Premium, show Screen 17 (Upgrade). If Premium, proceed. |
| 3 | PDF preview | Screen 14: shows pet photo, name, species, DOB, vaccine table |
| 4 | Tap Generate & Download | PDF generated client-side or server-side, downloaded to device |
| 5 | Share | Native share sheet opens — AirDrop, email, save to Files, print |

Flow 4: Add & Dismiss Medication Reminder

| # | Action | Detail / System Behavior |
| --- | --- | --- |
| 1 | Open Pet Dashboard | Tap Medications tile |
| 2 | Tap + Add | Opens Add Medication (Screen 11) |
| 3 | Fill details | Med name (free text, generic accepted), dosage strength field, frequency selector |
| 4 | Notification fires | Push + email sent at scheduled time: 'Time to give [Pet] their [Med]' |
| 5 | One-tap mark given | From notification action button OR from app. Resets next-due countdown. |
| 6 | Archive reminder | Owner can archive or permanently delete — no stuck/undismissable reminders |

Flow 5: Upgrade to Premium (3rd Pet Gate)

| # | Action | Detail / System Behavior |
| --- | --- | --- |
| 1 | On Home screen | User taps '+ Add Pet' card when they already have 2 pets |
| 2 | Upgrade prompt | Screen 17 appears: feature comparison, pricing, soft paywall (not hard block) |
| 3 | User selects plan | Monthly ($4.99) or Annual ($39.99) toggle |
| 4 | Payment via App Store / Play Store / Stripe (web) | Native payment sheet or Stripe checkout |
| 5 | Premium unlocked | 3rd pet form opens immediately. Premium badge appears in Settings. |

📊  7. Success Metrics

## 90-Day Post-Launch Targets

| Metric | 90-Day Target | How to Measure |
| --- | --- | --- |
| Total registered users | 500 users | Auth database count |
| Day-7 retention | >40% | % users who log in on Day 7 after signup |
| Day-30 retention | >25% | % users who log in on Day 30 after signup |
| Pets per active user | >1.5 avg | Total pets / active users |
| Premium conversion rate | >5% | Premium subscribers / total registered |
| PDF exports generated | >200 | Server-side PDF generation event count |
| Reminder engagement rate | >60% | % of fired notifications that result in 'Mark as Given' |
| App Store rating | >4.2 stars | App Store Connect / Play Console average rating |
| Crash-free session rate | >99% | Firebase Crashlytics or Sentry |

## Leading Indicators (Week 1)

- 200+ users sign up in first week

- Avg 2.0+ records entered per user (vaccines + visits combined)

- Zero critical bugs reported — no broken reminder flows, no data loss

🚫  8. Out of Scope (v1)

Scope discipline is the most important decision in an MVP. These are explicit non-goals for launch — do not build, do not design, do not spec.

| Feature | Why It's Out of Scope |
| --- | --- |
| Vet appointment booking | Requires two-sided marketplace integration with clinic schedules — a separate product. Complex, slow, expensive. |
| Social / sharing features | Pet profile sharing, following other pets, community features. Out of scope — adds complexity without retention value in v1. |
| AI symptom checker | Requires medical NLP model, liability review, and regulatory consideration. Not an MVP feature under any timeline. |
| Vet-side portal / clinic login | PetAge is owner-only. Adding a clinic-facing product doubles the scope and shifts the product philosophy. |
| PDF record import (OCR) | Uploading a vet PDF and auto-parsing it via OCR. Complex, error-prone. Manual entry is the v1 approach. |
| Email forwarding from vet | Auto-ingesting forwarded vet emails into records. Infrastructure-heavy. Phase 3 at earliest. |
| Insurance integration | Pet insurance claims, coverage tracking. Entirely separate problem domain. |
| Telehealth / vet chat | Video or chat consult with a vet. Out of scope — not a records product. |
| Weight-based health analysis | AI insights on weight trends. Chart only in v1; no inference layer. |
| Web scraping clinic portals | Auto-importing records from PetDesk, VitusVet, or other clinic portals. Fragile and legally risky. |

🎯  9. Development Phases

## Phase 1 — MVP (Week 1–2)

Goal: Shippable product with full Free tier + core Premium (PDF export + multi-pet). Nothing else.

Must ship in Phase 1:

- Auth (email/password + SSO)

- Home screen with pet cards

- Pet Profile CRUD

- Vaccine Tracker with push + email reminders

- Vet Visit Log with photo attachments

- Medication Reminders with one-tap dismiss

- Weight Timeline with line chart

- Health Report PDF (basic info + vaccines) — Premium gate

- Multi-pet support (3rd pet = Premium gate)

- Settings: notifications, subscription status, log out

- Upgrade to Premium screen with paywall

## Phase 2 — Post-Launch (Month 2)

- Food & Diet Log

- Vet Finder (map, tap-to-call)

- Improved PDF (include full visit history + medications)

- Reminder preferences screen (lead time, per-category toggles)

- App Store / Play Store keyword ad campaigns targeting 'VitusVet alternative'

## Phase 3 — Growth (Month 3+)

- Email forwarding record import

- Affiliate revenue from Vet Finder

- Push notification A/B testing for reminder copy

- Annual subscription promotional pricing

- Referral program ('Share PetAge with a friend')

🔐  10. Privacy & Safety

## Data Storage & Security

- All pet health data stored server-side in encrypted database (AES-256 at rest)

- HTTPS/TLS 1.3 for all API traffic — no plaintext health data in transit

- Photo attachments stored in private cloud bucket (not publicly accessible URLs)

- User passwords hashed with bcrypt (min 12 rounds) — never stored in plaintext

## Data Ownership

- Users own their data 100% — owner-first is a legal and philosophical commitment

- 'Export my data' feature in Settings — full JSON export of all records

- 'Delete my account' — hard delete of all user data within 30 days (GDPR-compliant)

- No sale of user or pet health data to third parties — ever

## Notifications & Communications

- Push notifications require explicit opt-in on iOS (prompt shown post-onboarding)

- Email reminders include one-click unsubscribe link in every message

- No marketing emails without separate explicit consent checkbox at signup

- Notification spam prevention: max 3 push notifications per pet per week

## Compliance Considerations

- App not classified as a medical device — it is a personal record-keeping tool

- No HIPAA obligations (pet health data, not human health data)

- GDPR: data export + deletion flows required for EU users (Settings screen)

- COPPA: minimum age 13 enforced at signup — no features designed for children

✅  11. Definition of Done

A feature is done when it passes ALL of the following — not just 'works on my machine'.

## Feature-Level DoD

- Functional: Works correctly on web (Chrome, Safari), iOS 16+, Android 11+

- Data persistent: Records survive app close, device restart, and session logout

- Error handled: No silent failures — all errors show user-facing message

- Responsive: UI renders correctly on 375px (iPhone SE), 390px (iPhone 15), 430px (iPhone Plus), tablet (768px)

- Paywall enforced: Premium features cannot be accessed without valid subscription — validated server-side

- Notification fires: Push + email reminder sends at correct time ± 1 hour

## Launch-Level DoD

- Zero P0 bugs: No crashes, no data loss, no broken auth flows

- App Store approved: iOS TestFlight + App Store submission passes review

- Play Store approved: Android internal test + production submission passes review

- Payment flow live: In-app purchase (iOS/Android) + Stripe (web) tested end-to-end with real payment

- Analytics wired: User signup, pet add, vaccine log, PDF export, premium upgrade events tracked

- Privacy policy live: Privacy policy + Terms of Service URLs accessible from app and App Store listing

🎨  12. Design System

Vibe: Clean & clinical — think Apple Health meets a premium consumer app. Trust, clarity, and calm. No cartoon animals, no bubbly fonts.

## Color Palette

| Role | Hex | Sample | Usage |
| --- | --- | --- | --- |
| Primary Blue | #1A6FBF |  | CTAs, active states, section headers, brand color |
| Secondary Blue | #4A90D9 |  | Icons, secondary buttons, chart lines |
| Light Blue (tint) | #D6E8F7 |  | Table row highlights, input backgrounds |
| Background | #F3F6FA |  | App background, card backgrounds |
| Surface White | #FFFFFF |  | Cards, modals, input fields |
| Text — Primary | #1A1A2E |  | All body copy, headings |
| Text — Secondary | #6B7280 |  | Captions, metadata, placeholder text |
| Success Green | #16A34A |  | Vaccine 'Current' status, free tier labels |
| Warning Amber | #D97706 |  | 'Due Soon' status, Premium tier labels |
| Error Red | #DC2626 |  | 'Overdue' status, delete actions, error messages |

## Typography

| App Font (Mobile) | SF Pro (iOS) / Roboto (Android) — system defaults, no custom font needed |
| --- | --- |
| Web Font | Inter — Google Fonts, weights 400 / 500 / 600 / 700 |
| Heading 1 — Screen titles | 24px / 700 weight / #1A1A2E |
| Heading 2 — Section headers | 18px / 600 weight / #1A1A2E |
| Body — Primary | 16px / 400 weight / #1A1A2E |
| Body — Secondary / Captions | 14px / 400 weight / #6B7280 |
| Label — Status badges | 12px / 600 weight / color varies by status |
| Minimum tap target size | 44x44px (Apple HIG requirement) |

## Component Rules

- Buttons: Rounded corners (8px radius), Primary Blue fill, white text, 48px height minimum

- Cards: White background, 12px border radius, light drop shadow (0 2px 8px rgba(0,0,0,0.08))

- Input fields: 1px border #D1D5DB, 8px radius, 16px font, focus ring in Primary Blue

- Status pills: Small (24px height) pill badges — green/amber/red with matching light background tint

- Bottom nav bar (mobile): 5 icons max — Home, [Pet tabs], Settings. Active icon in Primary Blue.

- FAB (Floating Action Button): 56x56px circle, Primary Blue, '+' icon, bottom-right position

- Charts (Weight Timeline): Single blue line (#4A90D9), dot markers at each data point, clean axes — no grid clutter

## Figma Design Notes

Figma design will be produced separately. When designing: use 390px frame (iPhone 15 base), create components for PetCard, VaccineRow, MedRow, StatusPill, and BottomNav first. All screens must have a web breakpoint at 768px and 1280px.

PetAge — MVP PRD v1.0 Owner-first. Vet-optional. Built to keep pets healthy. Next step: Figma design → React + React Native build → TestFlight beta